Insta Mechanic — Step‑by‑Step Roadmap

A practical, developer‑friendly plan to build a working web MVP of Insta Mechanic using HTML/CSS/ Bootstrap for the frontend and a simple Node.js/Express + PostgreSQL backend. You can present this as your execution plan to your HOD and follow it while building.

🎯

Goals & Scope

- Goal: Let a user book a nearby, verified mechanic; let a mechanic accept jobs; allow admins to verify mechanics and monitor bookings.

- Primary platform: Responsive website (Bootstrap 5). Mobile‑first layouts.

- MVP city: Start with one city/area.

- Success metric (MVP): A user can complete a booking with payment captured and receive confirmation; a mechanic can accept & mark job complete.

# 🧱 Tech Stack (Recommended)

- Frontend: HTML5, CSS3, Bootstrap 5 (via CDN), vanilla JS (or Alpine.js)

- Backend: Node.js + Express (REST API)

- Database: PostgreSQL (with Prisma ORM or Sequelize)

- Realtime: Socket.io (for live status/location), optional in Phase 6

- Payments: Razorpay (IN) or Stripe (global)

- Auth: Email/phone + password (JWT); OTP optional later

- Hosting: Frontend on Netlify/Vercel; Backend on Render/Railway/Heroku; DB on Railway/Supabase

# 🗺️ Phased Roadmap (Step‑by‑Step)

## Phase 0 — Plan & Design (1–2 days)

- Define personas: Customer, Mechanic, Admin.

- Write PRD (1 page): problem, solution, MVP scope, out‑of‑scope.

- User stories (sample):

- As a customer, I can request a mechanic by selecting a service and entering my location.

- As a mechanic, I can go online/offline, accept a job, and update status.

- As an admin, I can verify mechanics and view all bookings.

- Wireframes (paper or Figma): Home, Services, Book, Mechanic Dashboard, Admin.

- Choose stack & repo: One mono-repo or separate frontend/backend repos.

Deliverables: PRD.md, user-stories.md, low‑fi wireframes.

## Phase 1 — Frontend Bootstrap Prototype (Week 1)

- Scaffold project: /frontend folder, setup Bootstrap via CDN.

- Build base UI:

- Navbar (logo, links) + sticky header

- Hero (tagline, CTA "Book Mechanic")

- Services section (cards: Battery, Tyre, Towing, General Service, etc.)

- How‑it‑works (3–4 steps with icons) 7. Footer (contact, social, email)

- Pages:

- index.html (Home)

- services.html

- book.html (Booking form)

- about.html , contact.html

- Make it responsive (grid, containers, cols) & accessible (aria labels, contrast, keyboard nav).

Acceptance criteria: Mobile‑friendly static site, no broken links, Lighthouse performance > 80.

## Phase 2 — Booking Form & Validation (Week 1–2)

- In book.html , add fields: Name, Phone, Email, Vehicle type, Issue type, Description, Address, Location (lat/lng hidden), Preferred time.

- Client‑side validation (Bootstrap validation states).

- Add a cost estimate widget (static calculation per service for MVP).

- For now, save to LocalStorage and show a confirmation screen; later switch to API.

Acceptance criteria: Valid form cannot submit empty; shows estimate; displays confirmation screen with booking ID (mock).

## Phase 3 — Backend API & Database (Week 2–3)

- Set up Express app: /backend/src/index.js with health route.

- Connect DB (PostgreSQL) via Prisma/Sequelize; create migrations.

- Auth (JWT): register/login; password hashing (bcrypt); role: customer | mechanic | admin .

- Core REST endpoints (MVP):

- POST /api/auth/register (role)

- POST /api/auth/login

- GET /api/services

- GET /api/mechanics/nearby?lat&lng&serviceId

- POST /api/bookings (create request)

- GET /api/bookings/:id

- PATCH /api/bookings/:id/status (requested  accepted  on_the_way  in_progress completed  cancelled)

- PATCH /api/me/profile (update profile)

- PATCH /api/mechanics/:id/availability (online/offline)

- Postman/Insomnia collection for testing.

Acceptance criteria: API returns JSON, JWT auth works, DB persists users/bookings.

## Phase 4 — Mechanic Dashboard (Week 3–4)

- Add mechanic-dashboard.html (or /dashboard SPA page).

- Features: toggle availability, view assigned jobs, accept/decline, update status, view earnings.

- Role‑based UI: If role=mechanic , show dashboard menu.

Acceptance criteria: Mechanic can accept a booking and progress status to completed.

## Phase 5 — Admin Panel (Week 4–5)

- Add admin/index.html using Bootstrap tables & badges.

- Admin functions: verify mechanics (KYC), view all bookings, manual status override, refunds.

- Basic filters/search and pagination (server‑side later).

Acceptance criteria: Admin can change mechanics.verified = true and see bookings list.

## Phase 6 — Realtime, Location & Notifications (Week 5–7)

- Location capture: HTML5 Geolocation on booking (customer) and mechanic dashboard (periodic updates).

- Realtime updates: Socket.io for booking status; show a progress bar (Requested  Accepted  On the way  In progress  Completed).

- Map embed: Show mechanic ETA (start with Google Maps link; full map later).

- Notifications: Email (Nodemailer) + SMS (optional) on status changes.

Acceptance criteria: Customer sees live status changes without page refresh; location appears on map link.

## Phase 7 — Pricing & Payments (Week 6–7)

- Pricing model: base fee per service + distance/time (simple formula).

- Integrate Razorpay/Stripe Checkout: create order on server, capture on success.

- Webhook to verify payment and mark booking paid=true .

Acceptance criteria: Successful payment updates booking, receipt stored.

## Phase 8 — Quality, Security, & Docs (Week 7–8)

- Testing: Unit (Jest), API (Supertest), e2e (Playwright).

- Security: input validation (zod/joi), rate limiting, Helmet, CORS, HTTPS, strong password policy.

- Error handling & logs: Winston/Pino; 4xx/5xx JSON structure.

- Docs: README with run scripts, .env.example , ERD diagram, API docs (OpenAPI).

Acceptance criteria: Tests pass in CI; clear error messages; basic load test > 50 RPS.

## Phase 9 — Deploy & Release (Week 8)

- Deploy frontend (Netlify/Vercel), backend (Render/Railway), Postgres (Railway/Supabase).

- Set environment variables, domain + SSL.

- Monitoring/analytics: UptimeRobot, simple GA page analytics.

Acceptance criteria: Public URL works; test booking end‑to‑end in production.

## Phase 10 — Feedback & Iteration (Week 9)

- Soft launch to classmates/friends; collect feedback via Google Form or built‑in feedback.

- Fix bugs, refine UI copy, adjust pricing.

## Phase 11 — Enhancements (Week 10–12)

- Ratings & Reviews, Coupons/Referrals, Saved Vehicles, Service history, Subscriptions.

- Mechanic earnings dashboard (weekly/monthly), payout reports.

- City expansion config (serviceable pincodes, surge pricing).

# 📁 Suggested Project Structure

insta-mechanic/

├─

frontend/

│  ├─

index.html

│  ├─

services.html

│  ├─

book.html

│  ├─

about.html

│  ├─

contact.html

│  ├─

mechanic-dashboard.html

│  ├─

admin/

│  │  └─

index.html

│  ├─

assets/

│  │  ├─

css/style.css

│  │  ├─

js/app.js

│  │  └─

img/

├─

backend/

- POST /api/payments/create-order — create checkout order

- POST /api/webhooks/razorpay — verify capture (server‑to‑server)

WebSocket events: - booking:new , booking:update , mechanic:location , customer:location

# 🧩 Bootstrap UI Checklist

- Navbar ( .navbar , .navbar-expand-lg , .navbar-brand )

- Hero/Jumbotron ( .py-5 , .text-center , .btn.btn-primary )

- Service cards ( .card , .row.row-cols-1.row-cols-md-3.g-4 )

- Forms ( .form-control , .form-select , validation classes)

- Modals (login/register)

- Toasts/Alerts (status updates)

- Badges/Progress (booking status)

- Tables (admin)

- Spinners (loading states)

# ✅ Acceptance Criteria by Milestone

M1 (End of Week 1): Static responsive site with pages and working client‑side validation.

M2 (End of Week 3): Auth + CRUD bookings via API; mechanic can accept jobs; data in DB.

M3 (End of Week 5): Admin panel live; basic KYC toggle; lists & filters.

M4 (End of Week 7): Realtime status + payments integrated; receipts stored.

M5 (End of Week 8): Deployed with custom domain; E2E booking works publicly.

🧪

Testing Plan

- Unit/API: Jest + Supertest for routes/controllers

- E2E (UI): Playwright: book a service  login as mechanic  accept  complete

Load:

k6 for

POST /bookings

,

PATCH /status

🔐

Security & Privacy Basics

•

• Security: Dependency audit, rate limit tests, JWT expiry tests

- Hash passwords (bcrypt), short‑lived JWTs, refresh tokens optional.

- Validate inputs (zod/joi) and sanitize outputs.

- Helmet + CORS; rate limiting on auth/booking endpoints.

- Store only needed PII; allow users to delete their account.

🚀

Deployment Checklist

- Env vars: DB_URL, JWT_SECRET, PAYMENT_KEYS, SMTP creds

- Build & deploy frontend + backend

- Migrations run; seed services

- Add monitoring, error tracking, daily DB backups

# 🧩 Starter Backlog (copy into your tracker)

- FE: Navbar + Hero + Services grid

- FE: Booking form + validation + estimate

- BE: Auth (register/login) + JWT middleware

- BE: Services CRUD + seed

- BE: Bookings create/read/update

- BE: Nearby mechanics (Haversine query)

- BE: Payments create order + webhook

- MECH: Dashboard accept/update status

- ADMIN: Verify mechanic + bookings table

- QA: Playwright E2E for full flow

📆

Week‑by‑Week Plan (12 weeks)

- W1: Phase 1 + start Phase 2

- W2: Finish Phase 2; begin Phase 3 (Auth + Services)

- W3: Bookings API + Mechanic availability; M2 demo

- W4: Mechanic dashboard UI; Admin skeleton

- W5: Admin functions; polish UX

- W6: Realtime status (Socket.io); start payments

- W7: Finish payments + receipts; harden errors/logs

- W8: Tests, docs, deploy (M5)

- W9: Feedback, fix, performance tweaks

- W10–W12: Enhancements (reviews, coupons, referrals, analytics)

# 🗣️ HOD Demo Script (2–3 minutes)

- Open Home  Services  Book  fill form (shows estimate)  pay (test mode).

- Switch to Mechanic Dashboard  Accept  Status progress  Completed.

- Show Admin Panel  Verify mechanic  View booking record and payment status.

# 🔄 Next Optional Steps

- I can generate a Bootstrap starter homepage ( index.html , style.css , app.js ) you can run immediately.

- I can also provide a PostgreSQL schema + Prisma models and a basic Express server template.

Use this roadmap as your build checklist. Update it as you learn from your MVP launch.